## Slide 1: From 0 to Open Source
Building the GitHub Extension for Visual Studio

## Slide 2: Andreia Gaita
github.com/shana
twitter.com/sh4na

## Slide 3: Talk roadmap
Planning
Architecture
Bumpy Road
  Oh, dependencies...
  Icons, how do I even
  Resources Shmources
Ready, Set, Launch!
  Rx.net
  Resharper
  Oooopsie...
Open source ALL THE THINGS!

## Slide 4: Planning

## Slide 5: What is GitHub for Visual Studio?
GitHub Extension for Visual Studio
  Integrated with Team Explorer
  Handles GitHub authentication and credentials
    Sets things up so git operations in Visual Studio work
  Clone repositories
  Create repositories
Newer features include:
  Linking code to / opening code on GitHub
  Gist support
  Pull Request

## Slide 6: What is Team Explorer?
Source control area in Visual Studio
Shipped as an extension
Allows managing source control repositories
Provides services for querying git repository information and cloning

## Slide 7: Coordination and roadmap
3 ½ months to ship
  Started January 14, launching April 30
Using new APIs (cloning, Team Explorer UI)
Close coordination with Microsoft
  Design and UI
  Performance and dependencies
  Installers

## Slide 8: Architecture

## Slide 9: 4 month roadmap
Build infrastructure
  CI
  Command line build scripts matching Visual Studio builds
Solid architectural foundation
  Splitting interfaces from implementations
  Carefully controlling MEF exports
    IServiceProvider is not a good thing to export
Splitting tasks
  Phil took on the UI, taking advantage of GitHub for Windows code
  I took on the VS and Team Explorer integration

## Slide 10: Challenges - UI
Implement a class, get a UI
XAML UI
Follows VS theme
Switches icon colors for theme
Activated via callbacks
  MEF exports
  No control over lifetime
Based on GitHub for Windows
Follows GitHub design, not VS theme
Hosted in a dialog window
Team Explorer
Other

## Slide 11: Challenges - Performance
Reactive vs Non-Reactive code
  Early on we knew that we had to be careful about performance and dependency footprint in the Team Explorer areas
GitHub.Api
GitHub.Extensions
GitHub.Exports
GitHub.UI
GitHub.App
GitHub.Extensions.Reactive
GitHub.Exports.Reactive
GitHub.UI.Reactive
Non-Reactive
Reactive
Notes: 10 MINUTES!!

## Slide 12: Challenges - Installation
Installers
  The initial plan was to only ship a VSIX
    A VSIX is a zip file handled by the vsixinstaller app
  Microsoft asked us to ship an MSI for the dynamic installer
    The dynamic installer is the (then) new installer for Visual Studio 2015
    It's an installer that launches other installers.
  Easy shipping and maintenance requires easy automation: WiX
    Uses xml format, easy to automate
    Capable of launching other installers
  MSI only looks at the first 3 parts of a version, VSIX supports semver

## Slide 13: Bumpy road

## Slide 14: The Great Dependency Clash of 2015
Plugin-based model == Potential X copies of the same assembly
Any extension might load similar assemblies with different versions
  Team Explorer ships with libgit2sharp
  Splat, ReactiveUI, Octokit, libgit2sharp...
Notes: 5 MINUTES

## Slide 15: The Great Dependency Clash of 2015
Plugin-based model == Potential X copies of the same assembly
Any extension might load similar assemblies with different versions
  Team Explorer ships with libgit2sharp
  Splat, ReactiveUI, Octokit, libgit2sharp...
Solution:

## Slide 16: Icons, How Do I Even
Extensions load BMPs from image strips
  Doesn't really scale well for different DPIs
  Who wants to edit image strips with bitmaps??
<Bitmaps>
<Bitmap guid="guidWidgetIcons" href="WidgetToolbarIcons_32.bmp" />
<Bitmap guid="guidWidgetIcons2" resID="IDBMP_WIDGETICONS" usedList="1, 2, 3, 4"/>
</Bitmaps>

## Slide 17: Icons, How Do I Even
Extensions load BMPs from image strips
  Doesn't really scale well for different DPIs
  Who wants to edit image strips with bitmaps??
Solution: Image manifest to the rescue!
  Include xaml files
  https://github.com/github/VisualStudio/blob/master/src/GitHub.VisualStudio/GitHub.VisualStudio.imagemanifest
  Magic line in .vsct: <CommandFlag>IconIsMoniker</CommandFlag>
<Bitmaps>
<Bitmap guid="guidWidgetIcons" href="WidgetToolbarIcons_32.bmp" />
<Bitmap guid="guidWidgetIcons2" resID="IDBMP_WIDGETICONS" usedList="1, 2, 3, 4"/>
</Bitmaps>

## Slide 18: Resource Caching
Caching resources
  No place to put global resources loaded with the extension
  No automatically loaded design-time xaml resources
  No easy way to share resources

## Slide 19: Resource Caching
Caching resources
  No place to put global resources loaded with the extension
  No automatically loaded design-time xaml resources
  No easy way to share resources
Solution: Each project with resources has a SharedDictionary.xaml
<ResourceDictionary.MergedDictionaries>
<cache:SharedDictionaryManager
Source="pack://application:,,,/GitHub.VisualStudio;component/SharedDictionary.xaml" />
</ResourceDictionary.MergedDictionaries>

## Slide 20: Resource Caching
App.xaml is "special", only loaded once at design-time and runtime
SharedDictionary.xaml on its own is not enough
  Still loaded for every xaml that includes it
<ResourceDictionary.MergedDictionaries>
<cache:SharedDictionaryManager
Source="pack://application:,,,/GitHub.VisualStudio;component/SharedDictionary.xaml" />
</ResourceDictionary.MergedDictionaries>
Notes: 20 MINUTES!!!

## Slide 21: Resource Caching
App.xaml is "special", only loaded once at design-time and runtime
SharedDictionary.xaml on its own is not enough
  Still loaded for every xaml that includes it
Solution: Hijack the Source property implementation:
  https://github.com/github/VisualStudio/blob/af81bbfc48c362f498d27c5b6cfd448bf9485422/src/GitHub.VisualStudio/Helpers/SharedDictionaryManager.cs#L80-L100
<ResourceDictionary.MergedDictionaries>
<cache:SharedDictionaryManager
Source="pack://application:,,,/GitHub.VisualStudio;component/SharedDictionary.xaml" />
</ResourceDictionary.MergedDictionaries>

## Slide 22: Resource caching
Xaml designer ignores Source property, so you can't see the imported styles at design time
Solution: Add a separate build configuration that ifdefs out the Source property

## Slide 23: Ready, Set, Launch!

## Slide 24: Launch Day!
Launched April 30 2015 at BUILD!
Lots of great conversations!
A few crash reports...

## Slide 25: Rx.NET, or How To Break Everything
Remember how I was very careful about forking and signing everything?
Rx.NET is signed
Same assembly shipped twice, one built with .NET 4.0, another 4.5
  Same version, same signing key

## Slide 26: Rx.NET, or How To Break Everything
Remember how I was very careful about forking and signing everything?
Rx.NET is signed
Same assembly shipped twice, one built with .NET 4.0, another 4.5
  Same version, same signing key
The version built with .NET 4.5 has EXTRA METHODS.
Xamarin ships with the .NET 4.0 version of Rx.Net
GHfVS is .NET 4.5

## Slide 27: Rx.NET, or How To Break Everything

## Slide 28: Resharper
Reports that typing was extremely slow in the login dialog, only when Resharper was loaded.
  Resharper devs suggest it might be threading issues, because Resharper injects itself into every window in VS.
But why would there be threading issues?

## Slide 29: Resharper
Reports that typing was extremely slow in the login dialog, only when Resharper was loaded.
  Resharper devs suggest it might be threading issues, because Resharper injects itself into every window in VS.
But why would there be threading issues?
  https://github.com/shana/splat/blob/6a0eb8cb7a5d4f2a2ff04f7bc9534f7cf059ff7a/Splat/PlatformModeDetector.cs#L20-L26
  https://github.com/shana/ReactiveUI/blob/GHfVS/ReactiveUI/RxApp.cs#L110-L112
Notes: 30 MINUTES!!

## Slide 30: The $6500 bug
  https://github.com/github/VisualStudio/issues/62
  http://news.softpedia.com/news/a-bug-in-the-github-extension-for-visual-studio-made-a-developer-lose-6-500-5-800-490720.shtml
The checkbox didn't match the Team Explorer style.
  Checkbox with checkbox + textblock inside, so hover styles work
But... ReactiveUI listens for Checked property changed, deep down, not RoutedEvent
  Result: event handled by inner checkbox, property bound to outer checkbox
Please please please never commit AWS keys!

## Slide 32: July 20, 2015

## Slide 33: Moving from private to public
New, clean repository
Migrate relevant issues
git-filter-branch ftw
  GitHub client id/secret data needs to be private
  Never ever ever ever commit signing certificates or passwords to a repo
    But if you do, git-filter-branch ftw
  Clean up useless binaries from the history
Private submodule for private bits

## Slide 34: Public is more than code
Process for open sourcing projects
  Contributor guidelines
  General documentation
  Can anyone build it?
  Code conventions
  License
  Commitment to supporting contributors

## Slide 35: Balancing contributors and product quality
Library vs Application
  Design and UX guidelines
  Users should always be on the latest version
Never ever ever ever ever crash
  If we crash, so does Visual Studio
Long contribution acceptance cycle
  Lots of polish required
  Lots of code reviews
Multiple features complicate branch merging
How to keep contributors happy?

## Slide 36: Thank you!!
github.com/github/VisualStudio
github.com/shana
twitter.com/sh4na
Contributors welcome!!
Notes: 40 MINUTES!!!